ISMS Performance Report

Classification: Internal

This document may be shared with interested parties outside of Bank Al-Afaq Al-Raqmiya.

| Version | Approved By | Owner | Date Last Updated | Review Frequency | Next Review | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1.0 | Dr. Noura Al-Qahtani, Chief Executive Officer | Sarah Al-Harbi, Chief Information Security Officer (CISO) | 21 September 2026 | Quarterly | 21 December 2026 |  |

Status Key:

- GREEN = Meeting or exceeding target.

- AMBER = Within 10% of target or active remediation plan in place.

- RED = Significantly below target or no remediation plan.

| Measure | Description | Frequency | Target/ Threshold | Data Source | RAG Status (Green/Amber/Red) | Results | Comments | Last Review |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Policy Review Compliance | Percentage of staff who have acknowledged key policies (Information Security, Acceptable Use, etc.). | Quarterly | 100% acknowledgment | HR system | AMBER | Not yet measured | Organizational culture assessment notes that a 'security-first' culture is not yet fully embedded and some staff view security procedures as bureaucratic overhead — this affects the starting point for policy acknowledgment. | 21 Sep 2026 |
| a. InfoSec Policy | All staff have reviewed and acknowledged the Information Security Policy. | Quarterly | 100% | HR system | N/A | Not yet measured | No baseline data available in current case study; to be established once tracking mechanism is implemented. | 21 Sep 2026 |
| b. Acceptable Use Policy | All staff compliance with Acceptable Use Policy acknowledgment. | Quarterly | 100% | HR system | N/A | Not yet measured | No baseline data available in current case study; to be established once tracking mechanism is implemented. | 21 Sep 2026 |
| c. Cloud Services Policy | All staff compliance with Cloud Services Policy acknowledgment. | Quarterly | 100% | HR system | N/A | Not yet measured | No baseline data available in current case study; to be established once tracking mechanism is implemented. | 21 Sep 2026 |
| d. Secure Development Policy | Engineering team compliance with Secure Development Policy acknowledgment. | Quarterly | 100% | HR system | N/A | Not yet measured | No baseline data available in current case study; to be established once tracking mechanism is implemented. | 21 Sep 2026 |
| Compliance % to ISO 27001 | Percentage of applicable ISO 27001 controls implemented and operational. | Annually | 100% implementation of scoped controls | Audit results/non-conformity logs | RED | Formal gap analysis against ISO/IEC 27001:2022 clauses and Annex A has not yet been completed; ISMS scope, policy and SoA are still in initial development. | This report is produced during the initial implementation project; full compliance % will be measurable only after the gap analysis and Statement of Applicability are finalized. | 21 Sep 2026 |
| Supplier Reviews | Percentage of suppliers processing data reviewed as per the schedule. | Annually | 100% | Supplier review schedule | N/A | Not yet measured | Key data-processing suppliers identified: cloud provider (AWS, non-critical systems), mobile app development vendor, external penetration-testing consultancy, ATM maintenance provider, cash-in-transit company, telecom/ISP (STC). No formal supplier review schedule yet exists. | 21 Sep 2026 |
| Supplier Risk Assessments | Percentage of critical suppliers with updated risk assessments. | Annually | 100% | Supplier risk assessment records | N/A | Not yet measured | See comment above — supplier risk assessment process to be formalized as part of A.5.19–A.5.22 implementation. | 21 Sep 2026 |
| Training and Awareness |  |  |  |  |  |  |  |  |
| a. Intro to ISO 27001 | Percentage of staff who completed the "Intro to ISO 27001" course. | Quarterly | 100% | Training records | N/A | Not yet measured | No training completion records available. Indirect evidence of an awareness gap: only 8% of staff reported a simulated phishing email, and 12% entered credentials on the fake page, in a recent phishing simulation covering 100 staff. | 21 Sep 2026 |
| b. GDPR Training | Percentage of staff assigned GDPR training (starting Q1 2025). | Quarterly | 100% | Training platform | N/A | Not applicable as scoped ("GDPR") — organization operates under the Saudi Personal Data Protection Law (PDPL, issued by SDAIA), not GDPR. | Recommend relabeling this line item "PDPL Awareness Training" for local applicability. | 21 Sep 2026 |
| c. Contractor NDAs | Percentage of contractors who have signed NDAs. | Annually | 100% | Legal/HR records | N/A | Not yet measured | No baseline data available in current case study; to be established once tracking mechanism is implemented. | 21 Sep 2026 |
| Statement of Applicability Review | Percentage of controls reviewed in the Statement of Applicability annually. | Annually | 100% | Documentation review logs | N/A | Not yet measured | Statement of Applicability is being developed as part of the current ISMS project; no prior-year review exists. | 21 Sep 2026 |
| Information Security Incidents | Number of information security incidents logged and their resolution status. | Monthly/Quarterly | Zero unresolved incidents | Incident management tool | RED | 3 information security incidents recorded in the trailing 12 months: (1) loss of an unencrypted staff laptop containing local copies of customer marketing data, 9 months ago; (2) SSL/TLS certificate on the online banking portal expired unnoticed, causing a 4-hour browser-warning outage, 6 months ago; (3) discovery, during a routine access review, of IT staff holding unrevoked full access to HR network folders (personal files, payroll, performance data), 3 months ago, with unknown exposure duration. Two further incidents fall outside the current 12-month window but are noted for trend context: a 3-hour digital-channel outage caused by an erroneous firewall rule deletion (~2 years ago) and an attempted CEO-fraud / business email compromise targeting Finance staff, blocked by the fraud detection system (~18 months ago). | Zero-unresolved target not met for the reporting period. Root causes recur across incidents: no dual-control review for critical network changes, no automated certificate-expiry monitoring, and no periodic access recertification process. | 21 Sep 2026 |
| Incident Response | Average resolution time for security incidents. | Monthly/Quarterly | Within defined SLAs | Incident management tool | RED | Consistent resolution-time data is not tracked across incidents. Where timing is available: the certificate outage was resolved (certificate renewed) within 4 hours of detection; the firewall-misconfiguration outage took 45 minutes to detect and a further 2 hours to fully restore service. Detection lag was significant for other incidents (e.g. the lost laptop was reported to Information Security 48 hours after the loss occurred). | Highlights the absence of standardized incident logging/timestamping — recommend enforcing mandatory time-of-detection and time-of-resolution fields in the incident management tool. | 21 Sep 2026 |
| Access Control Audits | Percentage of access rights reviewed (logical/physical). | Annually | 100% of identified access areas | Access control logs/audit reports | RED | An ad-hoc review (not part of a scheduled program) uncovered IT department staff holding full access to HR's network folders, inherited from a systems-integration project that ended roughly two years earlier and never formally offboarded. No evidence of actual misuse was found, but the excessive access existed for an unknown period. | No periodic/scheduled access-rights review process currently exists. Recommend implementing at least a quarterly access recertification cycle (A.5.18, A.8.2). | 21 Sep 2026 |
| Internal Audit Results | Number and severity of findings from internal ISMS audits. | Annually | No major findings; reduced minor issues | Internal audit records | N/A | Not yet measured | No internal ISMS audit has yet been conducted; the case study specifies that internal audit and the cross-team external-audit simulation occur near project completion (see project deliverables #11 and the peer-audit exercise). | 21 Sep 2026 |
| Management Review Effectiveness | Evidence of completed management reviews and follow-up actions. | Annually | 100% annually | Management review minutes | N/A | Not yet measured | This is the first ISMS Performance Report; it is intended as an input to the first formal Management Review, which has not yet taken place. | 21 Sep 2026 |
| Risk Management |  |  |  |  |  |  |  |  |
| a. Identified Risks | Number of risks identified during the reporting period. | Quarterly | N/A – Reporting metric | Risk log | N/A | 27 findings identified in the latest external vulnerability scan (3 High / 7 Medium — mobile & online banking platforms / 5 Medium — internal network / 12 Low), plus the risk sources documented across the 5 historical incidents and the threat landscape review (ransomware, phishing, DDoS, supply-chain, insider threat, mobile/online banking exploitation). | Reporting metric only — no RAG target applies. | 21 Sep 2026 |
| b. Mitigated Risks | Percentage of identified risks mitigated within defined timeframes. | Quarterly | 100% of critical/high risks mitigated | Risk log | RED | Of the 3 High-severity vulnerabilities identified in the latest scan (mobile app "Aafaq Plus" — insufficient input validation enabling potential SQL injection), only 2 have been remediated to date. The third High-severity finding, and most of the 12 Medium-severity findings, remain open; some findings recur from earlier scan cycles. | Target of 100% critical/high mitigation not met. | 21 Sep 2026 |
| c. Accepted Risks | Percentage of risks formally accepted by management. | Quarterly | N/A – Reporting metric | Risk log | N/A | Not yet measured | No formal risk-acceptance/sign-off process or risk register currently documented in the case study material. | 21 Sep 2026 |
| Change Management |  |  |  |  |  |  |  |  |
| a. Change Approval Compliance | Percentage of changes that followed the change management process. | Monthly/Quarterly | 100% compliance | Change management logs | RED | The firewall-misconfiguration outage (~2 years ago) occurred because a network engineer applied a change directly to the primary firewall without a peer-review / dual-control step. No evidence that a formal Change Advisory Board or dual-approval process has since been implemented. | Recommend formalizing a change management procedure with mandatory peer review for changes to critical security infrastructure (A.8.32). | 21 Sep 2026 |
| b. Unauthorized Changes | Number of unauthorized changes detected. | Monthly/Quarterly | Zero | Change management logs | N/A | No consolidated log of unauthorized/out-of-process changes is available; the firewall incident above is illustrative rather than a tracked count. | To be measured once formal change management logging is in place. | 21 Sep 2026 |
| BC/DR Testing | Number and results of business continuity and disaster recovery tests. | Annually | At least one test completed | BC/DR test records | RED | A geographically separate disaster-recovery site exists in Jeddah (~10 km from King Abdulaziz International Airport, providing geographic separation from the Riyadh primary site) hosting critical systems on a scaled-down virtual environment. No record of a completed, formal BC/DR test being conducted in the current period was found in the case study material. | Target requires at least one completed test per year; recommend scheduling and documenting a DR failover test. | 21 Sep 2026 |
| Asset Inventory Accuracy | Percentage of IT assets classified and assigned an owner. | Quarterly | 100% of scoped assets | Asset management system/logs | AMBER | A comprehensive information asset inventory has been compiled (see accompanying Inventory of Assets deliverable) covering information, application, physical and personnel/service assets. Formal classification and owner assignment is in progress as part of the current ISMS project and not yet 100% complete. | First-cycle baseline; percentage completion to be tracked from the next reporting period. | 21 Sep 2026 |
| Vulnerability Remediation | Percentage of identified vulnerabilities resolved within SLA. | Monthly/Quarterly | 100% of critical vulnerabilities | Vulnerability scan reports | RED | Latest quarterly external vulnerability scan (2 months ago): 3 High-severity findings in the "Aafaq Plus" mobile app; 7 Medium-severity findings in the online banking platform; 5 Medium-severity findings in internal network systems; 12 Low-severity findings across various systems. Only 2 of 3 High-severity items remediated to date; most Medium items remain open, some carried over from prior scan cycles. | Target of 100% critical vulnerabilities resolved within SLA not met. | 21 Sep 2026 |
| Documentation Review Compliance | Percentage of ISMS documents reviewed and updated per schedule. | Annually | 100% reviewed | Documentation review logs | N/A | Not yet measured | The ISMS documentation set (policies, procedures, risk methodology, SoA, etc.) is newly being developed as part of this project; no prior review cycle exists yet. | 21 Sep 2026 |
| Access Deactivation Compliance | Percentage of terminated personnel with access deactivated within SLA. | Monthly/Quarterly | 100% within 24 hours | Access control logs | RED | No SLA-tracked deactivation data is available. However, the access-review finding above (row: Access Control Audits) documents an instance where access rights were not revoked for approximately two years after the related project ended. | Indicates the joiner-mover-leaver/deprovisioning process needs strengthening; recommend integrating access revocation with HR offboarding workflow and the (currently absent) privileged access management process. | 21 Sep 2026 |